CLEARCAST

Product & Shipping Roadmap

Ground News for Audio — Podcast Bias Intelligence Platform

Last Updated: April 5, 2026

| Live URL | https://clearcast-app.netlify.app |
| --- | --- |
| GitHub | https://github.com/academekorea/Clearcast (private) |
| Netlify Dashboard | https://app.netlify.com/projects/clearcast-app |
| AssemblyAI | https://www.assemblyai.com/dashboard |
| Anthropic Console | https://console.anthropic.com |
| Google Cloud (YouTube API) | https://console.cloud.google.com |

# What Clearcast Is

Podcast bias intelligence platform — Ground News for audio. Users paste any podcast URL and get AI-powered analysis: bias score, audio lean bar, factuality rating, host trust score, topic breakdown, key quotes, missing voices, and sponsor conflicts.

## Tech Stack

| Component | Technology |
| --- | --- |
| Frontend | Single index.html (no framework) |
| Backend | Netlify serverless functions (TypeScript .mts) |
| Storage | Netlify Blobs → PlanetScale / Supabase (Phase 2) |
| Transcription | AssemblyAI v2 (speech_model: best) |
| Analysis | Claude API (claude-sonnet-4-20250514) |
| Podcast data | YouTube Data API + iTunes Search API fallback |
| Audio extraction | Railway (yt-dlp service) — fallback only |
| Deploy | GitHub → Netlify auto-deploy on push to main |

# Current Status

## Infrastructure (Live ✅)

- Netlify hosting + serverless functions

- Claude AI analysis pipeline (Anthropic API)

- AssemblyAI transcription

- Railway yt-dlp audio extraction service

- Netlify Blobs for caching + job storage

- YouTube Data API integration

- All core env vars set: ANTHROPIC_API_KEY, ASSEMBLYAI_API_KEY, YOUTUBE_API_KEY, AUDIO_SERVICE_URL, ASSEMBLYAI_API_KEY

## Features (Live ✅)

- Episode analysis via YouTube URL (with captions)

- Episode analysis via RSS feed, direct MP3 URL, episode pages

- Show page with bias scores + audio lean bar

- Show comparison (?compare= param)

- Unheard stories feature (Pro locked)

- Pro subscription modal ($5/mo, $40/yr — to be updated to 4-tier)

- Dark/light mode + mobile responsive

## Recently Built (Deploying ⏳)

- YouTube URL normalization (Shorts, timestamps, mobile, playlists)

- YouTube preflight check (private, live stream, category filtering)

- Music/film category detection (categoryId 10, 30, 44)

- 7-layer RSS fallback waterfall — Apple Podcasts + Podcastindex + YouTube RSS

- yt-dlp bot detection bypass (browser headers, geo bypass)

- Result caching in Netlify Blobs (7 day TTL)

- Animated progress UI with stage messages

- Layer 7 guided recovery UI — never a dead end

- Live stream error → browser extension waitlist CTA

- Bias meter plain English labels + tooltip explanations

- Why this score? expandable section with transcript examples

# Pricing Strategy

Moving from 2-tier (Free/Pro) to a four-tier structure that better reflects qualitative differences between quick and deep analysis, supports multiple buyer personas, and creates clear upgrade momentum.

## Ground News Comparison

| Their Flaw | Fix |
| --- | --- |
| 10x price cliff from Pro ($9.99) to Vantage ($99.99) — users plateau and never upgrade | Four tiers with natural upgrade steps — no cliff |
| Features completely gated — users never taste what they're missing | Progressive gating: free users see blurred deep analysis sections — desire before paywall |
| Annual-only billing on web, monthly only in-app | Monthly AND annual available on all platforms from launch |
| Hard paywalls at cold moments | Usage triggers at habit formation moments: 'You've run 3 analyses this month' |

## Four-Tier Structure

| Tier | Name | Price | Who it's for |
| --- | --- | --- | --- |
| Free | Listener | $0 | Curious first-timers, casual browsers |
| Starter | Creator | $12/mo or $99/yr | Solo podcasters, hobbyists, light users |
| Pro | Operator | $39/mo or $299/yr | Heavy listeners, founders, researchers |
| Agency | Studio | $99/mo or $799/yr | Networks, agencies, journalism schools |

Annual pricing = ~2-month discount (pay 10, get 12). Monthly for frictionless onboarding.

## Quick Analysis vs Deep Analysis

|  | Quick (~30s) | Deep (2-5 min) | Who gets it |
| --- | --- | --- | --- |
| Bias label + lean bar | ✓ | ✓ | All tiers |
| Top 3 findings | ✓ | ✓ | Creator+ |
| Full bias score + trust score | Partial | ✓ | Operator+ |
| Key quotes + timestamps | ✗ | ✓ | Operator+ |
| Missing voices | ✗ | ✓ | Operator+ |
| Sponsor conflict analysis | ✗ | ✓ | Operator+ |
| Show comparison | ✗ | ✓ | Operator+ |
| Streamed progressively (SSE) | ✗ | ✓ | Operator+ |

## Full Feature Matrix

| Feature | Listener | Creator | Operator | Studio |
| --- | --- | --- | --- | --- |
| Browse marketplace | ✓ | ✓ | ✓ | ✓ |
| Bias label (surface) | ✓ | ✓ | ✓ | ✓ |
| Quick Analysis (~30s) | 2/week | Unlimited | Unlimited | Unlimited |
| Deep Analysis (2-5 min) | ✗ | ✗ | Unlimited | Unlimited |
| Full bias scores + trust score | ✗ | Partial | ✓ | ✓ |
| Key quotes + missing voices | ✗ | ✗ | ✓ | ✓ |
| Sponsor conflict flags | ✗ | ✗ | ✓ | ✓ |
| Personal bias fingerprint | ✗ | ✗ | ✓ | ✓ |
| Show comparison | ✗ | ✗ | ✓ | ✓ |
| Timestamped bias markers | ✗ | ✗ | ✓ | ✓ |
| Unheard weekly report | ✗ | ✗ | ✓ | ✓ |
| Shareable bias cards | ✗ | ✓ | ✓ | ✓ |
| Analysis history + saved shows | ✗ | ✓ | ✓ | ✓ |
| Chrome Extension (sidebar) | ✗ | ✗ | ✓ | ✓ |
| Bulk / batch scans | ✗ | ✗ | ✗ | ✓ |
| API access | ✗ | ✗ | ✗ | ✓ |
| White-label reports | ✗ | ✗ | ✗ | ✓ |

# Ideal Customer Profile (ICP)

## Primary ICP — The Operator ($39/mo target)

| Attribute | Profile |
| --- | --- |
| Age | 28-44 |
| Gender | 70% male (Rogan/Lex/DOAC audience data) |
| Income | $75K-$200K household |
| Education | College-educated, often graduate-level |
| Occupation | Founder, operator, senior employee, researcher, journalist |
| Listens to | Diary of a CEO, Lex Fridman, Joe Rogan, Huberman Lab, My First Million |
| Platforms | YouTube (primary), Spotify, Apple Podcasts |
| Already pays for | YouTube Premium, Spotify, NYT/Substack, Notion/Linear, Superhuman |
| Pain point | Senses bias in podcasts but can't quantify or act on it |
| Trigger moment | Listens to a controversial episode and wants to know: 'Is this actually biased?' |
| One sentence | Someone who wishes Ground News worked for podcasts — and already pays $39/mo for tools that make them smarter |

## Secondary & Tertiary ICPs

- Creator ($12/mo): Solo podcasters, media literacy students, casual heavy listeners (5+ hrs/week)

- Studio ($99/mo): Podcast networks, journalism schools, PR/comms teams monitoring audio coverage

- Korean Market (Phase 4): University-educated age 25-40, aware of Korean media polarization, platforms: Naver Podcast, Podbbang, YouTube

# Product Phases

## Phase 1 — Foundation (This Week) 🔴 In Progress

1.1 YouTube Integration — Bulletproof (7-Layer Fallback)

YouTube actively blocks server-side audio extraction. The solution is a cascade of fallbacks so the user never hits a dead end:

| Layer | Method |
| --- | --- |
| Layer 1 | YouTube auto-captions (instant, free) |
| Layer 2 | Apple Podcasts API → RSS feed (free, no key needed) |
| Layer 3 | Listen Notes API → RSS feed (optional, free tier — apply at listennotes.com/api) |
| Layer 4 | Podcastindex.org → RSS feed (free, no key needed) |
| Layer 5 | YouTube channel RSS feed (free, no key needed) |
| Layer 6 | yt-dlp audio extraction → AssemblyAI transcription (Railway) |
| Layer 7 | Guided recovery UI: RSS/MP3 input + Apple/Spotify search links |

1.2 Homepage Redesign (Ground News layout adapted for podcasts)

- Top bar: theme toggle, date, Get Pro button

- Nav: Home | Discover | Compare | Unheard | Analyze + Login/Signup

- Hero: featured episode card with bias bar + Weekly Digest panel (right)

- Category pills: News & Politics | Tech | Business | Society | True Crime | Comedy | Health | Sports

- Main feed: Top Episodes this week (left) + Unheard panel locked behind Pro (right)

- Sidebar: My Audio Bias widget + Compare Two Shows + Trending Shows

- Footer: 4 columns — Discover | Categories | Company | Tools

1.3 Auth System (Netlify Identity)

- Login modal: email/password + Google OAuth + Forgot password

- Signup modal: name/email/password + Google OAuth + onboarding ('What podcasts do you listen to?')

- Logged out: Login + Sign Up buttons. Logged in: avatar dropdown with Profile | My Bias | Settings | Logout

- Gate Unheard + My Audio Bias behind login. Gate full bias scores behind Pro.

1.4 Payment System (Stripe)

- Create Stripe account at stripe.com (email + password, 5 mins)

- Get Publishable Key + Secret Key from dashboard

- Add bank account before first payout (routing + account number — can add after setup)

- Stripe takes 2.9% + $0.30 per transaction (~$0.45 on $5, ~$1.51 on $39)

- Stripe webhook fires → Netlify function updates user role to creator/operator/studio

- 7-day free trial on Creator and Operator tiers

- Usage-trigger nudges at habit formation moments, not cold paywalls

1.5 Bias Meter UX Fix

- Plain English labels: 0-20 = Mostly balanced, 21-40 = Lightly one-sided, etc.

- Tooltip explaining what Left/Center/Right means in context

- 'Why this score?' expandable section with specific transcript examples

- Rename 'Audio Lean' to 'Political Lean — How this episode frames issues'

## Phase 2 — Growth: First 100 Paying Users (Month 1-2) 🟡 Planned

Product

- User accounts: save analyzed episodes, personal bias fingerprint

- Show profiles: every show gets a permanent bias page (SEO goldmine)

- Analysis history: users see all episodes they've analyzed

- Unheard report: weekly email for Operator+ subscribers

- Shareable bias cards: 'I just analyzed X podcast — here's the score'

- Progressive SSE streaming for Deep Analysis (Operator/Studio tiers)

Infrastructure

- Move from Netlify Blobs to PlanetScale or Supabase

- Rate limiting on free tier (2 analyses/week)

- Caching so popular episodes don't re-analyze

- Error monitoring (Sentry)

Go-To-Market

- Product Hunt launch

- Reddit: r/podcasts, r/MediaLiteracy, r/GroundNews

- Analyze a controversial episode (Rogan, Lex, DOAC) and post results on X/Twitter

- Reach out to media literacy educators and journalists

## Phase 3 — Browser Extension (Month 2-3) 🟡 Planned

The extension permanently solves the YouTube problem and unlocks Spotify/Apple Podcasts — two platforms that are otherwise inaccessible via API.

| Capability | Website vs Extension → true |
| --- | --- |
| YouTube (no captions) | ⚠️ RSS fallback → ✅ Direct audio capture — no bot detection |
| Spotify podcasts | ❌ Not possible → ✅ Audio capture from browser tab |
| Apple Podcasts web | ❌ Not possible → ✅ Audio capture from browser tab |
| Twitter/X Spaces | ❌ Not possible → ✅ Audio capture from browser tab |
| Real-time live analysis | ❌ Not possible → ✅ Yes — biggest differentiator |
| Timestamp bias markers | ❌ Not possible → ✅ Markers appear as host speaks |
| Works without copy/paste | ❌ No → ✅ Auto-detects podcast, overlays panel |

Build Timeline

| Task | Time |
| --- | --- |
| manifest.json + Chrome extension structure | 1 day |
| Overlay UI panel (bias scores, timestamps) | 2-3 days |
| Web Audio API tab capture | 2 days |
| AssemblyAI streaming API connection | 2 days |
| YouTube + Spotify + Apple platform handlers | 2 days |
| Testing across podcasts/platforms | 2-3 days |
| Chrome Web Store submission + review | 1-3 days |
| Total | ~2-3 weeks |

What You Need

- $5 one-time Chrome Developer Account at chrome.google.com/webstore/devconsole

- Clearcast logo in 16x16, 48x48, 128x128 PNG

- Separate GitHub repo for extension code

- Same API keys already in use (AssemblyAI + Anthropic)

## Phase 4 — Korean Market (Month 3-4) 🟡 Planned

- Korean iTunes storefront (itunes.apple.com/kr/)

- Korean trending topics in topic strip

- Korean-language Claude analysis prompt

- Korean show database (top 50 Korean podcasts)

- Korean UI translation

- Korean GTM: Podbbang (팟빵) community, Korean media Twitter

- ICP: University-educated age 25-40, aware of Korean media polarization

## Phase 5 — Scale: $10K MRR (Month 4-6) 🟡 Planned

- Clearcast Verified badge for podcasters who opt in

- Embed widget for podcast aggregators and show websites

- API access for journalism schools and media researchers (Studio tier)

- Mobile app: React Native, once web is proven — after extension

- Timestamped markers: play audio with bias flags at exact moments

# Revenue Targets

| Users | Assumed Mix | Estimated MRR | Milestone |
| --- | --- | --- | --- |
| 100 | 80 Creator / 18 Operator / 2 Studio | $1,314 | Proof of concept |
| 500 | 300 Creator / 170 Operator / 30 Studio | $12,360 | Product-market fit signal |
| 2,000 | 1,100 Creator / 750 Operator / 150 Studio | $52,050 | $10K MRR → first hire |
| 10,000 | 4,500 Creator / 4,500 Operator / 1,000 Studio | $276,000 | Series A territory |

No Ads. Ever. Revenue comes entirely from subscriptions — same principled stance as Ground News. Advertising conflicts with bias-detection credibility.

# Competitive Differentiation

| Feature | Clearcast | Ad Fontes | AllSides | Ground News |
| --- | --- | --- | --- | --- |
| Episode-level analysis | ✅ | ❌ Show-level | ❌ | ❌ Articles only |
| Audio-native | ✅ | ❌ | ❌ | ❌ |
| Real-time live analysis | ✅ (extension) | ❌ | ❌ | ❌ |
| Show comparison | ✅ | ❌ | ❌ | ❌ |
| Missing voices detection | ✅ | ❌ | ❌ | ❌ |
| Sponsor conflict detection | ✅ | ❌ | ❌ | ❌ |
| Personal bias fingerprint | ✅ | ❌ | ❌ | ✅ |
| Spotify/Apple integration | ✅ (extension) | ❌ | ❌ | ❌ |
| Unheard/Blindspot stories | ✅ | ❌ | ❌ | ✅ |
| Korean market | ✅ Phase 4 | ❌ | ❌ | ❌ |

# API Keys & Services Tracker

| Service | Status | Key Name | Notes |
| --- | --- | --- | --- |
| Anthropic (Claude) | ✅ Set | ANTHROPIC_API_KEY | Pay per token |
| AssemblyAI | ✅ Set | ASSEMBLYAI_API_KEY | ~$0.37/hr audio |
| YouTube Data API | ✅ Set | YOUTUBE_API_KEY | Free (10k calls/day) |
| Railway (yt-dlp) | ✅ Set | AUDIO_SERVICE_URL | ~$5/mo, last resort only |
| Apple Podcasts API | ✅ Free | None needed | Completely free, no signup |
| Podcastindex.org | ✅ Free | None needed | Free, no key needed |
| Listen Notes | ⏳ Apply | LISTEN_NOTES_API_KEY | listennotes.com/api — free tier |
| Stripe | ⏳ Set up | STRIPE_SECRET_KEY + PUBLISHABLE_KEY | 2.9% + $0.30/txn |
| Netlify Identity | ⏳ Enable | Built in | Free up to 1,000 users |
| Chrome Dev Account | ⏳ Create | N/A | $5 one-time fee |

# Deployed Netlify Functions

| File | Route / Purpose |
| --- | --- |
| analyze.mts | POST /api/analyze — Submit URL, runs 7-layer fallback |
| status.mts | GET /api/status/:jobId — Poll transcription + run Claude analysis |
| stories.mts | GET /api/stories?q= — Search podcast episodes |
| marketplace.mts | GET /api/marketplace?genre= — Browse top shows by category |
| episodes.mts | GET /api/episodes?url= — Parse RSS feed, return episode list |
| blindspot.mts | GET /api/blindspot — Aggregate analysis data for Unheard report |
| start-transcription.mts | POST /api/transcribe/start — Start background transcription job |
| transcribe-background.mts | Background function — yt-dlp → AssemblyAI → store result |
| transcription-status.mts | GET /api/transcribe/status?jobId= — Poll transcription job |

# Workflow

| Task | Tool |
| --- | --- |
| Code changes, bug fixes, new features | Claude Code (Terminal — claude command) |
| Strategy, product decisions, research | Claude.ai (this chat) |
| Deploy | Automatic via GitHub → Netlify (git push origin main) |
| Monitor | Netlify dashboard + function logs |
| Env vars | Netlify dashboard → Site configuration → Environment variables |

# Immediate Next Steps (In Order)

| Priority | Action |
| --- | --- |
| 1 — NOW | Confirm 7-layer YouTube fallback deployed and working |
| 2 — TODAY | Homepage redesign (Claude Code prompt ready) |
| 3 — TODAY | Enable Netlify Identity in Netlify dashboard |
| 4 — TODAY | Create Stripe account + get API keys (stripe.com) |
| 5 — THIS WEEK | Implement auth + payment in Claude Code |
| 6 — THIS WEEK | Apply for Listen Notes API (listennotes.com/api) |
| 7 — THIS WEEK | Update pricing modal from 2-tier to 4-tier |
| 8 — NEXT WEEK | Create Chrome Developer Account ($5 one-time) |
| 9 — NEXT WEEK | Start browser extension build |
| 10 — MONTH 1 | Product Hunt launch |

This roadmap is a living document. Update as features ship.